## Slide 1: 🗣️ Managing Engagement for Outcomes

## Slide 2: Week 6 • Day 2 • Stakeholder Alignment & Negotiation
TPM Academy
Notes: Day 1 mapped stakeholders. Today turns the map into a plan: cadence, format, asks.

## Slide 3: 🎯 Day 2 Objectives
Apply the 4 engagement principles: early, deliberate, match-form-to-power, bidirectional
Pick cadence + format + length per quadrant
Build “right now” asks across decisions / information / action — decision asks trace to a RACI matrix (Responsible, Accountable, Consulted, Informed)
Diagnose your engagement anti-patterns and design counter-measures
Identify the 5 most consequential asks for Friday’s negotiation
Notes: By 16:00, every triad has SEP Section 2. Friday’s negotiation simulations draw from the “5 most consequential.”

## Slide 4: 🕑 Today’s Shape
Clock
Block
Outcome
09:00 – 09:15
Opening
Pin SEP Section 1 grid + RACI on the wall
09:15 – 10:30
Block 1 + Activity 1
Engagement style calibration
10:45 – 12:00
Block 2 + Activity 2
Recurring engagement plan
13:00 – 14:15
Block 3 + Activity 3
“Right now” asks
14:30 – 16:00
Block 4 + Activity 4 + Wrap
Anti-patterns + AI cross-check
Notes: Arc: calibrate → recurring → current → diagnose.

## Slide 5: Block 1 — Engagement Principles
Four rules + style by quadrant
Notes: Frame the block: four rules + style by quadrant. Set context briefly, then move into the teaching content.

## Slide 6: 📚 The 4 Engagement Principles
Principle
Plain English
Engage early
Surprise = anger. Surface concerns before decisions.
Engage deliberately
One channel per stakeholder.
Match form to power
High-power gets crisp writing; high-interest gets conversation.
Bidirectional asks
Every engagement names what they need from us AND what we need from them.
(3) and (4) are the differentiators. Most TPMs do (1) and (2) by quarter 2 in role.
Notes: Hold the bar: engagement style is calibrated, not instinctive.

## Slide 7: 📊 Style by Quadrant
HP = High Power, HI = High Interest, LP = Low Power, LI = Low Interest (from the Power × Interest grid).
Quadrant
Cadence
Format
Length
HP × HI
Weekly / bi-weekly
Brief + 30-min sync
1 page; focused agenda
HP × LI
Monthly / trigger
Crisp written
< 250 words
LP × HI
Bi-weekly
Email digest; group thread
5 bullets
LP × LI
Quarterly / launch
Newsletter
Short
Starting points. Adjust per stakeholder personality.
Notes: If a triad treats this as gospel, they’ll over-mechanize. It’s a calibration tool.

## Slide 8: 👥 Activity 1 — Engagement Calibration
Triads • 35 minutes
8 stakeholder profiles. Place on grid; pick cadence/format/length.
10 min: place all 8 on the grid
15 min: pick cadence + format + length
10 min: disagree on 1–2; document why
⏱ 10 + 15 + 10
Notes: “At-risk Customer Success” and “VP of Operations” are the trickiest cards. Surface the dynamic.

## Slide 9: Block 2 — Recurring Engagement Plan
Per stakeholder: cadence, format, channel, asks
Notes: Frame the block: per stakeholder: cadence, format, channel, asks. Set context briefly, then move into the teaching content.

## Slide 10: 📝 Engagement Plan Template
Notes: “Right now” rows change month-to-month. “Recurring” rows are stable.

## Slide 11: ⏱ Time Allocation Sanity Check
Most time → high-power × high-interest
Crispest writing → high-power × low-interest
Group channels → low-power × high-interest
Light touch → low-power × low-interest
Most rookie TPMs over-invest in low-power × high-interest. They’re easy to engage; they ask for time.
Notes: The over-investment is comfortable but not strategic.

## Slide 12: 👥 Activity 2 — Recurring Plan
Triads • 40 minutes
5 min: sort by quadrant
10 min: HP × HI detailed plans
10 min: HP × LI crisp plans
5 min: LP × HI group plans
5 min: LP × LI lightweight plans
5 min: time allocation sanity check
⏱ 5 + 10 + 10 + 5 + 5 + 5
Notes: Push back on plans that invent meetings the calendar can’t support.

## Slide 13: Block 3 — “Right Now” Asks
Decisions / Information / Action — both directions
Notes: Frame the block: decisions / information / action — both directions. Set context briefly, then move into the teaching content.

## Slide 14: 🎯 The 3 Asks Categories
Category
Examples
Decisions
Confirm scope; sign off on architecture; approve SLO targets
Information
Answer a question; share a doc; introduce someone
Action
Add a story to backlog; schedule a review; make a call
Reciprocal asks: what will they ask of you? Predict; don’t be surprised — ask for an SLO (Service Level Objective) sign-off and expect a scope ask back.
Notes: If a triad only lists their asks (not reciprocal), surface it.

## Slide 15: ⚠️ Conflict Surfacing
Are any asks across stakeholders in tension with each other?
Asking architect to defer + asking eng director to approve launch date
Asking security for a fast review + asking compliance for a thorough audit
Asking CS for customer feedback + asking sales not to surface it yet
Surfacing conflict early is the senior-author signal. Buried conflict ships as escalation.
Notes: The conflict-surfacing exercise is high-value. Triads who skip it ship surprise escalations.

## Slide 16: 👥 Activity 3 — “Right Now” Asks
Triads • 40 minutes
20 min: 3–5 asks per stakeholder (mix of categories)
10 min: predict reciprocal asks
5 min: flag conflicts
5 min: pick the 5 most consequential
⏱ 20 + 10 + 5 + 5
Notes: The 5 most consequential are the inputs to Friday’s negotiation simulations. Choose carefully.

## Slide 17: Block 4 — Anti-Patterns + AI Cross-Check
Diagnose tendencies; design counter-measures
Notes: Frame the block: diagnose tendencies; design counter-measures. Set context briefly, then move into the teaching content.

## Slide 18: ⚠️ The 6 Engagement Anti-Patterns
Anti-pattern
Counter-measure
Channel sprawl
One channel of record per stakeholder
Rolling silence
Calendar each cadence as recurring
Surprise reveal
Engage early; pre-share
Asymmetric asks
Build “what we offer” into each engagement
Veto avoidance
Trigger-based engagement from watch list
Email avalanche
Match length to audience
Notes: Asymmetric asks and veto avoidance are the most-missed.

## Slide 19: 🤖 AI Cross-Check
Notes: Add to Pattern Library.

## Slide 20: 👥 Activity 4 — Anti-Patterns + AI
Triads • 45 minutes • Wrap
10 min: score self on 6 anti-patterns (H/M/L)
15 min: design counter-measures for top 2–3
15 min: document in Section 2
5 min: AI prompt + provenance
⏱ 10 + 15 + 15 + 5 · 15-min wrap
Notes: Wrap-share: HP × LI engagement style, most consequential ask, anti-pattern + counter.

## Slide 21: 🎉 Day 2 Wrap
What we built
Recurring engagement plan per stakeholder
“Right now” asks (decisions/info/action)
Reciprocal asks predicted
5 most consequential asks for Friday
Anti-pattern counter-measures
Stakeholder Engagement Plan (SEP) Section 2 drafted
What opens tomorrow
Communicating technical trade-offs
One-page brief for non-technical execs
Translation layer: Technical Concept Document (TCD)/Technical Modeling Document (TMD) trade-offs → business
Bring to Day 3: SEP Sections 1–2 + your TCD Section 5 trade-offs. Tomorrow we translate one for an exec.
Notes: Round-robin close: each person says one ask they’re nervous to make.

## Slide 22: 💬 Questions & Reflection
Which stakeholder will you stop hiding from after this week?
Notes: Open the floor. Use the prompt — “Which stakeholder will you stop hiding from after this week?” — to invite one short reflection per voice. Keep it tight; this is closure, not new content.