## Slide 1: 🏗️ Monolith vs Microservices

## Slide 2: Week 4 • Day 1 • Technical Architecture & Constraints
TPM Academy
Notes: Welcome to Week 4. AI is restored this week — Week 1 prompt patterns + Week 2 Day 4 provenance discipline both apply. Your PRD becomes input to architecture conversations.

## Slide 3: 🎯 Day 1 Objectives
Frame mono-vs-micro decisions in business + operational terms, not framework hype
Apply the three-question frame: deploy cadence, failure domain, scaling axis
Recognize the “majestic monolith” as the often-correct default
Draft Section 1 of the TCD — your architecture stance with trade-off and revisit trigger
Begin Section 2 — Integration map with failure-handling stances
Notes: By 16:00, every triad has a defended stance — not a final architecture, a starting point for the architect.

## Slide 4: 🕑 Today’s Shape
Clock
Block
Outcome
09:00 – 09:15
Opening
AI restored; PRD on the wall
09:15 – 10:30
Block 1 + Activity 1
Mono/Micro Triage
10:45 – 12:00
Block 2 + Activity 2
Apply the frame to your PRD
13:00 – 14:15
Block 3 + Activity 3
Integration map (first pass)
14:30 – 16:00
Block 4 + Activity 4 + Wrap
AI-assisted architecture Q&A
Notes: The arc: calibrate → apply → integrate → stress-test with AI.

## Slide 5: Block 1 — The Vocabulary & the Frame
Enough to follow the architect’s reasoning, not enough to win arguments by quoting taxonomy
Notes: Vocabulary alone is dangerous — it tempts TPMs to argue by category. The goal is reasoning, not labels. Set this expectation before Activity 1.

## Slide 6: 📚 The Vocabulary Card
Term
What it means
TPM signal
Monolith
One deployable, one repo, one runtime
Faster start; harder team scaling
Modular monolith
Monolith with strict module boundaries
Often the right answer
Microservice
Independently deployable, owned by one team
Independent scale & failure domains
SOA
Coarse-grained services, often shared infra
What “microservices” often actually is
Distributed monolith
Multi-deploy that must deploy together
Anti-pattern
FaaS
Per-function deploys
Bursty workloads; not a default
Event-driven
Components via queues / events
Decouples timing; complicates debugging
Notes: Read these aloud. Pay particular attention to “distributed monolith” — many real systems labeled “microservices” are this.

## Slide 7: ❓ The Three-Question Frame
Deploy cadence
  Whose deployment cadence does separation protect?
  If only one team owns it, separation buys mostly ops cost.
  Failure domain
    What independent failure do we want?
    If the feature can’t function without its dependencies anyway, separation buys no resilience.
    Scaling axis
      What scale curve are we anticipating?
      If load is uniform, one runtime is cheaper.
      Heuristic: 2+ “yes with evidence” → microservice plausible. 2+ “we don’t know” → modular monolith.
Notes: “With evidence” matters. “Yes, we’ll have lots of traffic” without numbers is not a yes.

## Slide 8: 🥇 The “Majestic Monolith” Position
Most early-stage features ship better as modules in a well-factored monolith than as new services.
Faster end-to-end testing (one process, one deploy)
Lower observability complexity (no inter-service tracing tax)
Lower coordination cost (no shared API contract)
Reversibility — extract a module to a service later; merging two services is hard
The TPM job: surface the business cost of premature service-orientation. Not to win the debate — to set the right starting point.
Notes: “Microservices because Netflix” is the rookie reasoning. Netflix split for deploy independence at scale, not because microservices are inherently better.

## Slide 9: 👥 Activity 1 — Mono/Micro Triage
Triads • 35 minutes
8 anonymized examples. Apply the three-question frame; stamp Monolith / Micro / Modular monolith / Need more info.
15 min: stamp all 8
10 min: pick 2 strongest cases for separation, 2 for staying together
10 min: identify 1 disagreement to share
⏱ 15 stamp · 10 pick · 10 disagree
Notes: The “real-time pricing engine” case is the trickiest — many callers (separation) but a hard dependency for all (resilience suffers either way).

## Slide 10: Block 2 — Apply the Frame to Your PRD
Draft TCD §1 — Architecture stance
Notes: Triads now translate Week-3 PRDs into a stance. The “we don’t know” line is allowed once; more than that, the stance isn’t earned.

## Slide 11: ✏️ The Stance Template
“Revisit if” is the senior-author signal. A concrete trigger (“if our deploy frequency drops below daily” or “if traffic to this feature grows 10x”) beats “later.”
Notes: If a triad’s “revisit if” is “later” or “when needed”, it’s not a real trigger. Force a metric or organizational change.

## Slide 12: 📝 Worked Stance (FieldPulse reconcile)
Notes: Note “depends on Tickets API and Auth, if either is down, can’t function” — that single sentence kills the resilience argument cleanly.

## Slide 13: 👥 Activity 2 — Apply the Frame
Triads • 40 minutes
Run the three-question frame against your locked PRD feature. Draft TCD §1.
5 min: re-read PRD §10 (Dependencies)
15 min: 3-question pass; honest answers with evidence
15 min: draft §1
5 min: sanity check — real evidence or hand-wave?
⏱ 5 + 15 + 15 + 5
Notes: “We don’t know” is allowed for a question — it’s informative. But not for all three.

## Slide 14: Block 3 — Integration Map (First Pass)
What the feature touches; how it fails
Notes: The integration map is the bridge from “architecture stance” to “what touches what.” Naming failure modes here pays off when AC and NFRs get re-examined.

## Slide 15: 📋 The Integration Table
System
Owner
Sync/Async
R/W
Failure handling
Auth (SSO)
Identity
Sync
R
Fail closed
Audit event store
Platform
Async
W
Queue + DLQ
Tickets API
Dispatch
Sync
RW
Retry x3, then fail
Notification svc
Comms
Async
W
Best-effort, drop
“Failure handling: TBD” is fine if it’s an open question. “Hopefully it works” is not.
Notes: The Failure Handling column forces a choice. Push for a stance, even if the stance is “ask the architect.”

## Slide 16: 🔗 Two-Way Contracts
Some integrations require coordination with another team — they have to change something for you. Mark these explicitly.
Contract
What we need
What they need
Tickets API
New endpoint for batch close
Schema review; rate-limit budget
SSO scopes
New scope reconcile.write
Security review; rollout plan
Audit schema
7 new event types
Schema versioning; PII review
Two-way contracts go on the Stakeholder + Sign-off matrix (TCD §6, Friday).
Notes: Two-way contracts are the most-missed dependencies. Triads who skip them ship late.

## Slide 17: 👥 Activity 3 — Integration Map
Triads • 40 minutes
List integrations from PRD §10 + anything missed. Characterize each. Mark two-way contracts.
15 min: list integrations
15 min: characterize sync/async, R/W, failure
10 min: identify two-way contracts
⏱ 15 + 15 + 10
Notes: Check for read-then-write integration patterns — they’re consistency-bug magnets.

## Slide 18: Block 4 — AI is Back
Stress-test the stance; surface what we forgot
Notes: AI returns today as a stress-tester, not an author. Triads use it to challenge their stance — keep the provenance log discipline from Week 2 Day 4.

## Slide 19: 🧠 AI Norms (Refresher)
Use Week 1 prompt patterns: Role / Context / Constraints / Format
Use Week 2 Day 4 discipline: provenance log for any AI-assisted output
Stay on the safe side of the bright line: structure source material; do not ask AI for facts about your real systems
Cross-validate: AI surfaces possibilities; you decide what’s real
Not allowed: “AI told me our system uses X.” That’s hallucination. AI doesn’t know your codebase.
Notes: The week’s pattern: AI as critic + structurer; humans as decider + validator.

## Slide 20: 🧿 Today’s Two Prompts
A. Stress-test our stance
Paste TCD §1 + integration table. Ask for the 3 strongest objections, each with the specific scenario.
B. What did we forget?
Paste integration table. Ask: “what categories of dependency are commonly forgotten for a feature with this footprint?”
Notes: Triads should add both prompts to their Pattern Library after today.

## Slide 21: 👥 Activity 4 — AI-Assisted Architecture Q&A
Triads • 45 minutes • Wrap
Run Prompt A and Prompt B. Adopt / defer / reject each suggestion. Update §1 + §2. Add provenance note.
10 min: Prompt A → 3 objections
10 min: adopt / defer / reject decisions
10 min: Prompt B → missing dependencies
10 min: update §§1–2 + provenance note
5 min: AI-prose check; rewrite if generic
⏱ 10 + 10 + 10 + 10 + 5 · 15-min wrap
Notes: Catch any output that sounds like fortune-cookie generic prose — rewrite in the triad’s voice.

## Slide 22: 🎉 Day 1 Wrap
What we built
Three-question frame (deploy / failure / scale)
Architecture stance with revisit trigger
Integration table with failure handling
Two-way contracts list
AI provenance discipline restored
What opens tomorrow
System security & compliance
STRIDE threat-model pass
Revising PRD’s Security NFRs at architectural level
Bring to Day 2: Your TCD §§1–2. We’ll thread the security model through them tomorrow.
Notes: Round-robin close: each person says one assumption in their stance that they’d most want to challenge.

## Slide 23: 💬 Questions & Reflection
If your stance is wrong, which assumption fails first?
Notes: Knowing the first-fail assumption shapes what to monitor and what to revisit. Tomorrow extends the stance into security and compliance.