## Slide 1: 🎯 Mini-Capstone: PRD Assembly

## Slide 2: Week 3 • Day 4 • Requirements Engineering & Mini-Capstone
TPM Academy — Non-AI keystone day
Notes: Today the PRD ships. Sections 1–7 done; today adds Sections 8–11 plus the integration pass. AI restored Monday — today the discipline holds.

## Slide 3: 🎯 Day 4 Objectives
Write Section 8 Metrics & Validation tied to your Tier Sheet and North Star (NS)
Write Section 9 Risks & Open Questions — “no risks” is a fail
Write Section 10 Dependencies with named owners
Write Section 11 Out-of-Scope Follow-ups — the negotiation tool
Run an integration pass — coherence + AI-prose detection — and lock the version for Friday
Notes: Status flips from Draft to “In review” today.

## Slide 4: 🕑 Today’s Shape
Clock
Block
Outcome
09:00 – 09:15
Opening
Last day non-AI; Friday pairings posted
09:15 – 10:30
Block 1 + Activity 1
Section 8 Metrics & Validation
10:45 – 12:00
Block 2 + Activity 2
Section 9 Risks, Questions, Assumptions
13:00 – 14:15
Block 3 + Activity 3
Sections 10 + 11 Dependencies + Out-of-scope
14:30 – 16:00
Block 4 + Activity 4 + Wrap
Integration pass + lock
Notes: All four sections must land before the integration pass. Tight schedule.

## Slide 5: Block 1 — Section 8 Metrics & Validation
Reconnect the PRD to the strategy
Notes: Section 8 ties the PRD back to the Tier Sheet from Week 2. Without it, the PRD is a feature spec disconnected from the strategy it serves.

## Slide 6: 📊 Section 8 Anatomy
Primary metric — one number, with target + defense
Counter-metric — the guardrail from your NS Defense Card
Secondary metrics (3 max) — directional indicators
Validation plan — pre-launch / 7 days / 30 days / 90 days
Definition of “good enough” — the success bar in plain words
Coherence check: the metrics here must match Week-2’s Tier Sheet. If they don’t, one of them is wrong.
Notes: If a quad’s primary metric is “we’ll watch a few things” — push to one number.

## Slide 7: 📝 Worked Section 8 (FieldPulse)
## 8. Metrics & validation ### Primary metric > Median reconcile-flow duration per dispatcher per shift > Baseline: 45 min | Target: ≤ 12 min by day 30 ### Counter-metric > % of dispatchers calling support after using the new flow > If this rises by > 3pp from baseline, we won the primary > for the wrong reasons. ### Secondary metrics - Reconcile-flow abandonment rate (declining) - Manual override entries per dispatcher (declining) - Mobile vs paper adoption ratio (mobile climbing) ### Validation plan - Pre-launch: AC verification suite green - Launch + 7 days: primary directionally correct - Launch + 30 days: primary at or below 12 min - Launch + 90 days: counter-metric within +3pp band
Notes: Use this exact structure. The discipline is in the four-checkpoint cadence.

## Slide 8: 👥 Activity 1 — Section 8 Metrics & Validation
Quads • 45 minutes
Pull primary, counter, secondaries from your Tier Sheet. Set targets with defenses. Write the validation plan.
10 min: pick metrics from Tier Sheet
15 min: set targets, write defenses
10 min: validation plan
⏱ 10 + 15 + 10
Notes: Common stumble: quads pick a different metric than their NS Defense Card. Push them to reconcile.

## Slide 9: Block 2 — Section 9 Risks, Questions, Assumptions
Honest naming of what could go wrong, what we don’t know, and what we’re betting on
Notes: “No risks” is the tell of a PRD written to avoid scrutiny. Block 2 forces honest naming — risks with mitigations, questions with owners, assumptions with basis.

## Slide 10: 📝 The Three Lists
Risks
Things that could go wrong. Each gets likelihood, impact, mitigation. “No risks” is a fail.
Open questions
Things we don’t know yet. Each gets an owner and a “needed by” date.
Assumptions
Things we’re treating as true. Basis + revisit-if condition.
Watch for: “TBD” as owner. That’s the unowned risk that slips. Force a name.
Notes: The assumption list is the most-skipped. It’s also the most senior-author signal.

## Slide 11: 📝 Worked Section 9 (excerpt)
### Risks | Risk | L | I | Mitigation | |------|---|---|------------| | Dispatchers refuse new flow because it's longer | M | H | Optional toggle in v1; observe adoption | | Audit-log volume blows our log budget | L | M | Tier-2 sample for non-error events | ### Open questions - Will operations VP accept temporary read-only manager view in week 1? (Owner: Kim; needed by: 2026-05-12) - Can audit store handle 24-month retention at this volume? (Owner: Pat; needed by: 2026-05-19) ### Assumptions - Median dispatcher device is mid-tier Android on 4G LTE (basis: device-fleet snapshot Q3; revisit if changes) - 30-day adoption signal sufficient to declare success (basis: prior reconcile rollout; revisit if behavior non-stationary)
Notes: Real owner names. Real dates. The discipline is specificity.

## Slide 12: 👥 Activity 2 — Section 9 Risks, Questions, Assumptions
Quads • 50 minutes
5 candidate risks → cull to 3–4 with mitigations. 3–5 open questions with owners. 2–4 assumptions with basis.
15 min: risks brainstorm + mitigations
10 min: open questions + owners
10 min: assumptions + basis
5 min: assign owners + by-when dates
⏱ 15 + 10 + 10 + 5
Notes: “No risks” is a hard fail. If a quad insists they have none, ask: “What scenario would make us regret this?”

## Slide 13: Block 3 — Sections 10 + 11 Dependencies + Out-of-Scope
Make the network around your PRD explicit
Notes: Section 10 names owners; Section 11 closes negotiation loops. Together they make the social network around the PRD visible — and prevent the “TBD owner” trap.

## Slide 14: 🔗 Section 10 Dependencies
Dependency
Owner
What we need
By when
Status
Auth team — SSO scope
Lin
New scope reconcile.write
Sprint 1 Day 1
Confirmed
Data platform — schema
Pat
Schema review for 7 events
Sprint 1 Day 1
Pending
Mobile pipeline — signing
Kim
New signing cert
Pre-launch
Pending
CS — release messaging
Sam
Customer comms
T-7 days
Pending
Owner is a person, not a team. On the single sign-on (SSO) scope dependency, “the auth team” is unowned; “Lin from auth” is owned.
Notes: Most PRDs hand-wave dependencies. Tabulating is the differentiator.

## Slide 15: 🚫 Section 11 Out-of-Scope Follow-ups
What this Product Requirements Document (PRD) acknowledges but won’t ship in this iteration:
Tablet layout — same flow, different breakpoint. Ticket: TICKET-1234.
Spanish localization — copy + reading order. Ticket: TICKET-1235.
Multi-shop manager view — cross-shop reconcile. Ticket: TICKET-1236.
Offline-first sync — current ships offline draft + manual reconnect; full offline-first deferred. Ticket: TICKET-1237.
Why this matters: Section 11 is the negotiation tool for Week 6. “I see what you might also want; here’s where it lives in the backlog.”
Notes: Pull from Section 3 non-goals + Section 4 scope-out. If Section 11 is short, the PRD probably under-bounded.

## Slide 16: 👥 Activity 3 — Sections 10 + 11
Quads • 50 minutes
Tabulate dependencies (with named owners). List out-of-scope follow-ups (specific, with ticket placeholders).
20 min: dependencies (owner / what / when / status)
15 min: out-of-scope follow-ups
5 min: status sanity check (most should be “Pending”; that’s honest)
⏱ 20 + 15 + 5
Notes: Push for real names. “TBD” as owner = unowned dependency = ships late.

## Slide 17: Block 4 — Integration Pass + Lock
Read top to bottom; fix incoherence; ship to Friday
Notes: The integration pass catches drift between sections written on different days. Lock the version before close so Friday’s reviewers work against a stable artifact.

## Slide 18: ✅ The Integration Checklist
Read the PRD top to bottom: do the acceptance criteria (AC) and non-functional requirements (NFR) still cohere?
Check
Pass criterion
Section 1 → Section 2 flow
Reader is motivated to keep reading
Section 3 goals tied to Section 8 metrics
Each goal references a metric
Section 5 sketch ↔ Section 6 AC
Each happy AC corresponds to a sketch step
Section 6 AC vs Section 7 NFRs
NFRs cover what AC don’t
Section 7 NFRs ↔ Section 8 observability
Every metric has an obs NFR
Section 4 scope-out → Section 11 follow-ups
Items left out appear in follow-ups
Section 9 risks named, owned, mitigated
No “no risks”
No AI-generic prose
Voice is consistent quad voice
Notes: This is the same checklist Friday’s reviewers will use. Quads who run it themselves catch their own issues.

## Slide 19: ✄ AI-Generic Prose Detector
Tells to eliminate:
“It is important to note that…”
“By leveraging X, we can unlock Y…”
“This robust solution will empower stakeholders to…”
“In today’s fast-paced environment…”
Three adjectives in a row when one would do
Sentences that sound true but say nothing specific
The test: if a section could appear in any PRD for any product, rewrite it for your product.
Notes: Even without AI use, generic prose creeps in when quads tire. The detector catches both.

## Slide 20: 👥 Activity 4 — Integration Pass + Lock
Quads • 55 minutes • Wrap
Solo read-through, pool issues, fix in priority order, lock. Save as “v0 — for Friday.”
15 min: solo read-through with margin notes
10 min: pool + de-dupe issues
15 min: fix coherence first, prose second
5 min: lock (Status: In review) + save v0
⏱ 15 + 10 + 15 + 5 · 15-min wrap-share
Notes: Wrap-share: each quad names the section they’re proudest of and the section they’re least sure about. Reviewers will hammer the latter.

## Slide 21: 🎉 Day 4 Wrap
What we shipped
Sections 1–11 complete PRD
Tier-Sheet linked metrics
Risks owned and mitigated
Dependencies named
Integration pass + lock
What opens tomorrow
PRD Review day
Morning: primary review
Afternoon: revisions + secondary review
End of day: signed-off PRD
Bring to Day 5: Your locked v0 PRD. Friday cadence is different — see the morning brief.
Notes: Round-robin close: each person says one thing they would have written differently if they’d had AI this week. The honest answer often shows what AI would have ruined.

## Slide 22: 💬 Questions & Reflection
Where in your PRD will tomorrow’s reviewer push hardest?
Notes: Self-prediction tunes attention for Friday. Knowing your weak section is the start of defending it well — or rewriting it before review.