## Slide 1: ⚔️ Trade-Offs & the TCD

## Slide 2: Week 4 • Day 5 • Technical Architecture & Constraints
TPM Academy — TCD ships today
Notes: Friday. The TCD ships today, sibling to the PRD. Today produces Sections 5–6 + the integration pass.

## Slide 3: 🎯 Day 5 Objectives
Identify and write the top 5 trade-offs — Option A vs B, choice, cost, revisit trigger
Cover at least 3 categories: coupling vs independence, consistency vs availability, latency vs durability, speed vs robustness, generality vs simplicity
Build the stakeholder sign-off matrix with real names
Run an integration pass across Sections 1–6
Cross-review with another quad and ship the Technical Concept Document (TCD) as a sibling to the Product Requirements Document (PRD)
Notes: By 16:00, the TCD is approved (or approved with gaps) and ready for Week 5.

## Slide 4: 🕑 Today’s Shape
Clock
Block
Outcome
09:00 – 09:15
Opening
Pin TCD Sections 1–4 on the wall
09:15 – 10:30
Block 1 + Activity 1
Surface the trade-offs (8–10 candidates)
10:45 – 12:00
Block 2 + Activity 2
Write the top 5 trade-offs
13:00 – 14:15
Block 3 + Activity 3
Stakeholder sign-off matrix
14:30 – 16:00
Block 4 + Activity 4 + Wrap
Integration + cross-review + sign-off
Notes: The arc mirrors Week 3’s Day 4 (assembly) and Day 5 (review). Compressed here into one day because the TCD is a sibling artifact, not a primary deliverable.

## Slide 5: Block 1 — Surface the Trade-Offs
Mature architecture documents name the tensions explicitly
Notes: Trade-offs hide everywhere — in the stance, the diagram, the SLOs. Quads have to surface 8+ candidates before they can cull to the strongest five.

## Slide 6: 📚 Mature vs Immature Trade-Offs
❌ Immature
“We considered microservices but chose monolith.” Description, not trade-off.
✅ Mature
“Option A: modular monolith. Option B: extract reconcile into a service. We chose A. Accepted cost: future extraction needs coordinated refactor. Revisit if traffic exceeds 5× rest-of-app or a second team contributes.”
The pattern: Option A vs Option B → choice → accepted cost → revisit trigger.
Notes: Force this pattern. “We chose X because X is better” is not a trade-off.

## Slide 7: 📚 Five Categories of Architectural Trade-Off
Category
Example tension
Coupling vs independence
Module in monolith vs new service
Consistency vs availability
Strong-consistency reads vs replica reads
Latency vs durability
Sync write vs async with retry
Speed vs robustness
Ship happy path now, harden later
Generality vs simplicity
Build the generic capability or just this case
Aim: top-5 trade-offs span at least 3 categories. All in one category usually missed real tensions.
Notes: The category check is a quick filter for whether the quad surfaced real tensions.

## Slide 8: 👥 Activity 1 — Surface Trade-Offs
Quads • 45 minutes
Brainstorm 8–10 candidates from Sections 1–4. Categorize. Cull to 5 finalists. Rough out structure.
15 min: brainstorm 8–10
5 min: categorize
10 min: cull to 5
5 min: rough Option A / B / Choice / Cost / Trigger
⏱ 15 + 5 + 10 + 5
Notes: If brainstorm yields fewer than 8, push: “what alternative did you reject?” for each section.

## Slide 9: Block 2 — Write the Top 5
Final TCD Section 5 prose
Notes: The trade-off template forces tension, choice, and consequence in three lines each. Watch for choices that align suspiciously with the writer’s preference rather than the system.

## Slide 10: 📝 The Trade-Off Template
### Trade-off N — <short name> **Tension:** <category> — <framing in one sentence> **Option A:** <1–2 sentences> **Option B:** <1–2 sentences> **Choice:** Option A. **Why:** <2–3 sentences — defended in business + operational terms> **Accepted cost:** <what we give up, concretely> **Revisit trigger:** <metric or organizational change>
“Accepted cost: complexity” is vague. Force concreteness: maintenance burden, debugging difficulty, on-call exposure.
Notes: A trade-off without a concrete accepted cost is half-finished.

## Slide 11: 📝 Worked Trade-Off
### Trade-off 2 — Sync vs async write to audit **Tension:** Latency vs durability. **Option A:** Synchronous write to audit event store before responding to user. **Option B:** Async publish to Event Hubs audit stream; consumer writes to store. **Choice:** Option B. **Why:** Synchronous would add 30–80ms to the reconcile latency budget, breaking the p95 ≤ 1000ms SLO. Async with Event Hubs durability is sufficient for SOC 2 audit requirements. The DLQ on the consumer handles rare write failures. **Accepted cost:** Audit events may lag 1–10s behind user action; a regulator querying within seconds may see stale state. **Revisit trigger:** A regulator or customer requires synchronous audit visibility within < 1 second.
Option B leans on a dead-letter queue (DLQ) to catch rare write failures.
Notes: Note how this links Section 3 (audit), Section 4 (latency SLO), and Section 5 (the trade-off) — internal consistency.

## Slide 12: 👥 Activity 2 — Write the Top 5
Quads • 50 minutes
15 min: solo drafts (each member writes 2)
15 min: pool + refine
10 min: consistency check — do trade-offs contradict each other?
⏱ 15 + 15 + 10
Notes: Watch for trade-offs aligned suspiciously with personal preference. Reasoning should come from the system, not the writer.

## Slide 13: Block 3 — Stakeholder Sign-Off Matrix
A constraint without an owner is a constraint nobody implements
Notes: Real names, real next steps. Aim for 6+ entries — most architectural features touch that many stakeholders even if quads under-count at first.

## Slide 14: 📋 The Sign-Off Matrix
Each row pairs a constraint with an owner — down to the single sign-on (SSO) scope addition.
#
Constraint (link)
Stakeholder
Status
Next step
1
Section 1 Architecture stance
Lin (Architect)
Proposed
30-min walkthrough
2
Section 3 Threat model
Pat (Security lead)
Proposed
Send brief + 30-min walk
3
Section 3 SOC 2 retention
Sam (Compliance)
Proposed
Email + 15-min sync
4
Section 4 Latency SLO
Kim (Eng lead)
Discussed
Confirm sprint review
5
Section 4 Rate-limit policy
Jamie (Platform)
Proposed
Slack + review
6
Section 5 Trade-off 1
Lin (Architect)
Proposed
Same as #1
7
SSO scope addition
Casey (Identity)
Approved
None
Notes: “TBD” is not allowed. If a quad doesn’t know who, ask “who would be angry if you shipped without telling them?”

## Slide 15: 🎯 Status Values (be honest)
Status
Meaning
Proposed
TPM has drafted; stakeholder hasn’t reacted
Discussed
Conversation happened; no formal sign-off
Approved
Stakeholder said yes (capture how)
Blocked
Pushback; needs different proposal
Most entries should be Proposed today. That’s honest. The matrix is the action list for Week 6.
Notes: Quads who claim everything is “Approved” haven’t done the work. Push back.

## Slide 16: 👥 Activity 3 — Sign-Off Matrix
Quads • 50 minutes
15 min: list every constraint needing sign-off
10 min: assign a real person per row
10 min: set the “next step” for each
5 min: status sanity check (most should be Proposed)
⏱ 15 + 10 + 10 + 5
Notes: Aim for 6+ entries. Most architectural features touch this many stakeholders.

## Slide 17: Block 4 — Integration + Cross-Review + Sign-Off
Read top to bottom; pair-review; ship
Notes: Integration catches drift between sections written across the week. Pair-review beats self-review for spotting coherence gaps; sign-off locks the TCD for Monday handoff.

## Slide 18: ✅ The Integration Checklist
Check
Pass criterion
Section 1 stance ↔ Section 2 diagrams
Stance shows as expected container layout
Section 2 integrations ↔ Section 3 threats
Every boundary covered or explicitly out-of-scope
Section 3 NFRs ↔ Section 4 SLOs
Conflicts surface as Section 5 trade-offs
Section 4 SLOs ↔ Section 5 trade-offs
Latency cost appears in Section 5 if accepted
Sections 1–5 ↔ Section 6 stakeholders
Every load-bearing decision has an owner
No fortune-cookie prose
Specific to this feature
Notes: Same discipline as Week 3 Day 4. Run it solo, then cross-review.

## Slide 19: 🔎 Cross-Review Focus
Is each trade-off really a trade-off, or just a description?
Does the stakeholder matrix have obvious gaps?
Are Service Level Objectives (SLOs) and trade-offs internally consistent?
Reviewer rubric (for scoring):
Dimension
Weight
Stance defensibility
20%
Threat-model rigor
20%
Component clarity
15%
SLO realism
20%
Trade-off honesty
15%
Stakeholder map
10%
Notes: Reviewer scores 0–4 per dimension. Same convention as Week 3.

## Slide 20: 👥 Activity 4 — Integration + Cross-Review + Sign-Off
Quads • 55 minutes • Wrap
10 min: integration pass (solo + pool)
20 min: cross-review with another quad (rubric)
15 min: adopt / defer / reject + revise + internal sign-off
⏱ 10 + 20 + 15 · 15-min wrap-share
Notes: Wrap-share: each quad shares one of their five trade-offs aloud, including the revisit trigger.

## Slide 21: 🎉 Week 4 Wrap
What we shipped this week
Architecture stance with revisit trigger
Integration map + C4 diagrams
STRIDE threat model (six threat categories) + security non-functional requirements (NFRs)
Three SLOs + latency budget
Top 5 trade-offs
Stakeholder sign-off matrix
Integrated TCD
What opens Week 5
Technical Infrastructure & Modeling
Databases & data logic
Cloud architecture
REST & SOAP APIs
Perf baselines & monitoring
TCD becomes the spine
Bring to Monday: your TCD + PRD. The component map drives Week 5 data modeling; the SLOs drive perf baselines.
Notes: Round-robin close: each quad names the trade-off they expect a real architect to push hardest on.

## Slide 22: 💬 Questions & Reflection
Which of your trade-offs would you change if a senior architect spent 30 minutes with you?
Notes: The architect-time test reveals which trade-offs are still soft. Week 5 picks up Monday with data modeling against this same TCD.