## Slide 1: 📊 Outcome vs Output Tracking

## Slide 2: Week 7 • Day 3 • Agile Delivery & ADO Mastery
TPM Academy
Notes: Today: wire tracking on top of yesterday’s backlog so the team learns whether features actually worked.

## Slide 3: 🎯 Day 3 Objectives
Build output / outcome / leading-indicator triples for each meaningful output
Design the sprint-level tracking with a leading-indicator dashboard
Design the monthly outcome review with named author + audience
Design the quarterly NS roll-up
Add AI pattern detection as a sprint-review aid
Notes: By 16:00, every triad has DP §3.

## Slide 4: 🕑 Today’s Shape
Clock
Block
Outcome
09:00 – 09:15
Opening
Pin DP §§1–2
09:15 – 10:30
Block 1 + Activity 1
Output / outcome / leading-indicator triples
10:45 – 12:00
Block 2 + Activity 2
Sprint-level tracking
13:00 – 14:15
Block 3 + Activity 3
Monthly + quarterly templates
14:30 – 16:00
Block 4 + Activity 4 + Wrap
Build §3 + AI pattern detection
Notes: Arc: triples → sprint → monthly/quarterly → integrate.

## Slide 5: Block 1 — The Triple
Output / Outcome / Leading indicator
Notes: Frame the block: output / outcome / leading indicator. Set context briefly, then move into the teaching content.

## Slide 6: ⚠️ 5 Tracking-Plan Failures
Failure
Symptom
Output-only
“12 stories shipped.” Nobody asks if anything moved.
Lagging-only
First feedback at 90 days — too late.
Vanity-only
DAU went up — from what?
No counter-metric
Metric moved up the wrong way (gaming).
Dashboard-without-action
Beautiful charts; no decisions change.
Notes: A mature tracking plan avoids all five.

## Slide 7: 📚 The Triple
Output
Outcome
Leading indicator
Reconcile mobile flow
Median reconcile 45→12 min in 30d
First-attempt completion ≥ 80% by week 2
Auto-suggest top 5
Time-to-select 30→10s
% using suggestion ≥ 50% by week 4
Audit publishing
SOC 2 Q3 review passes
Event volume + DLQ depth steady through week 4
Leading indicator = the early signal. Without it, you wait 30 days to learn the outcome failed.
Notes: Leading indicators are the muscle. Force “measurable within 7 days.”

## Slide 8: 👥 Activity 1 — Build Triples
Triads • 35 minutes
10 min: list 5–8 outputs from DP §2
10 min: name outcome per output
10 min: name leading indicator per outcome
5 min: each leading indicator measurable within 7 days?
⏱ 10 + 10 + 10 + 5
Notes: Push specificity. “We’ll watch some metrics” is not a leading indicator.

## Slide 9: Block 2 — Sprint-Level Tracking
Outputs and outcomes inspected together
Notes: Frame the block: outputs and outcomes inspected together. Set context briefly, then move into the teaching content.

## Slide 10: 📚 Tracking Cadence
Cadence
Audience
What’s reviewed
Daily
Engineers / on-call
Alerts; error budget; immediate breaks
Sprint (2w)
Triad + eng lead
Velocity + leading indicators
Monthly
TPM + PM director
Outcome metrics
Quarterly
Triad + leadership
NS movement; KPI roll-up
If a metric has no cadence, it has no audience.
Notes: Calendar-anchored. Not “monthly-ish.”

## Slide 11: 📝 Sprint Review Structure
What shipped (outputs)
What’s still open
Velocity
Leading indicators — which moved, which didn’t
Anomalies
Adjustments for next sprint
The TPM-owned twist: at least one segment is about outcome, not output.
Notes: If the sprint review is all output, push back.

## Slide 12: 👥 Activity 2 — Sprint-Level Tracking
Triads • 40 minutes
15 min: design sprint review template (6 sections)
5 min: cadence anchor (day, time, recurring)
15 min: leading indicator dashboard (3–5 charts)
5 min: thresholds + actions per chart
⏱ 15 + 5 + 15 + 5
Notes: Dashboards with 10+ charts get ignored. Cap at 5.

## Slide 13: Block 3 — Monthly + Quarterly
Outcome reviews + NS roll-up
Notes: Frame the block: outcome reviews + ns roll-up. Set context briefly, then move into the teaching content.

## Slide 14: 📝 Monthly Outcome Review
## Monthly Outcome Review — <feature> ### The primary outcome Baseline / Current / Target / Status (🟢/🟡/🔴) ### Supporting outcomes [same table] ### Counter-outcomes (the guardrails) [same table] ### What we learned this month 2–3 bullets — surprises, model changes ### Decisions for next month 3–5 specific decisions: invest more / pivot / stop
“Decisions for next month” is what makes the review actionable rather than ceremonial.
Notes: If a triad skips “decisions,” it’s a status meeting, not a review.

## Slide 15: 📝 Quarterly NS Roll-Up
Did the feature contribute to the NS?
Did the primary outcome move?
Did supporting outcomes contribute?
Did counter-outcomes stay flat?
Did the NS itself move? (Often hard to attribute to one feature; that’s fine — name what you can.)
Honest attribution beats over-claiming.
Notes: “This feature alone moved the NS” is rare. Be honest about coupling.

## Slide 16: 👥 Activity 3 — Monthly + Quarterly
Triads • 40 minutes
15 min: monthly review template
15 min: quarterly roll-up template
5 min: author + audience per template
5 min: cadence anchor per template
⏱ 15 + 15 + 5 + 5
Notes: Real names for author + audience. Calendar dates for cadence.

## Slide 17: Block 4 — §3 + AI Pattern Detection
Combine sections; add the anomaly-spotting prompt
Notes: Frame the block: combine sections; add the anomaly-spotting prompt. Set context briefly, then move into the teaching content.

## Slide 18: 📝 DP §3 Structure
## 3. Tracking plan ### Output / Outcome / Leading-Indicator triples [Activity 1 table] ### Counter-metrics [from NS Defense Card] ### Sprint-level tracking - Cadence; template link; dashboard link; thresholds ### Monthly outcome review - Cadence; template link; author/audience ### Quarterly NS roll-up - Cadence; template link ### AI pattern detection - Prompt link; frequency; validation rule
Notes: All four cadences + AI in one §3.

## Slide 19: 🧿 AI Pattern Detection Prompt
Notes: Validation: cross-check claims against ADO data. Same Wk 5 D5 rule.

## Slide 20: 👥 Activity 4 — §3 + AI
Triads • 45 minutes • Wrap
15 min: combine into §3
10 min: AI prompt on synthetic sprint
10 min: validate
10 min: cross-review with another triad
⏱ 15 + 10 + 10 + 10 · 15-min wrap
Notes: Wrap-share: leading indicator proudest, expected anomaly, decision imagined for monthly review.

## Slide 21: 🎉 Day 3 Wrap
What we built
Output/outcome/leading-indicator triples
Sprint-level tracking + dashboard
Monthly outcome review template
Quarterly NS roll-up template
AI pattern-detection pattern
DP §3 drafted
What opens tomorrow
Lean delivery + value stream mapping
Lead time / process time / flow efficiency
VSM canvas for the feature delivery
Bring to Day 4: DP §§1–3. Tomorrow we map the flow.
Notes: Round-robin close: each person says one leading indicator they’re betting on.

## Slide 22: 💬 Questions & Reflection
What outcome will you know is failing within 7 days of launch?
Notes: Open the floor. Use the prompt — “What outcome will you know is failing within 7 days of launch?” — to invite one short reflection per voice. Keep it tight; this is closure, not new content.