## Slide 1: 🧠 Week 7 Knowledge Check

## Slide 2: Agile Delivery & ADO Mastery
Technical Product Manager Academy
Notes: Run this as a live review game to close the week. Read the question, let triads commit to an answer out loud or on paper, then advance to the answer slide. The goal is retention through retrieval — make them commit before revealing.

## Slide 3: 🎯 How This Works
12 questions across the week — outputs vs outcomes, Agile values, ADO discipline, outcome tracking, value stream mapping, bottleneck removal. Commit to an answer before the reveal. Retrieval is the point.
Notes: Emphasize commitment before reveal. The retrieval effort is what moves knowledge into long-term memory — passively recognizing the right answer does far less.

## Slide 4: ❓ Question 1
Which of the following is a true outcome rather than an output?
“Reconcile flow shipped July 15”
“We delivered all 23 user stories in the sprint”
“Dispatchers spend 30 minutes less per shift”
“The outcome is shipping the feature”
Notes: D is the trap — an output wearing outcome’s clothes. Listen for that exact phrasing in real backlogs; it’s the tell.

## Slide 5: ✅ Answer 1 — C
“Dispatchers spend 30 minutes less per shift.”
That’s what changed for the user. A and B are outputs; D is an output dressed as an outcome.
Notes: Hammer the discipline: hitting all outputs while moving no outcome is theatre. Velocity is throughput, not outcome.

## Slide 6: ❓ Question 2
The Agile value “working software over comprehensive documentation” most accurately means:
PRDs, TCDs, and TMDs are waste and should be dropped
Documentation is valuable, but subordinate to working software
Teams should stop writing plans
Daily stand-ups replace written docs
Notes: The “no docs” misreading (A) is the most common rookie error. The Manifesto prioritizes; it doesn’t zero anything out.

## Slide 7: ✅ Answer 2 — B
Documentation is valuable, but subordinate to working software.
“While there is value in the items on the right, we value the items on the left more.” The docs support working software — they aren’t waste.
Notes: The Manifesto also says nothing about stand-ups or meeting cadence. Values, not ceremony.

## Slide 8: ❓ Question 3 — True / False
A counter-outcome names a result you don’t want — a guardrail signaling you may have won the primary outcome for the wrong reasons.
Notes: Let them vote. This tests whether they grasp why the outcome map has a guardrail section at all.

## Slide 9: ✅ Answer 3 — True
Counter-outcomes are the guardrails (inherited from the NS Defense Card).
Example: reconcile time drops, but support tickets rise > 20% — you won the primary by adding new pain.
Notes: A counter-outcome must be specific enough to detect a real cheat. “Things get worse” is not detectable.

## Slide 10: ❓ Question 4
The correct ADO 4-level hierarchy, top to bottom, is:
Feature → Epic → User Story → Task
Epic → Feature → User Story → Task
Epic → User Story → Feature → Task
Epic → Feature → Task → User Story
Notes: Epic and Task anchor the ends; the middle is the retrieval test. Feature is the deliverable slice; User Story carries user-visible value.

## Slide 11: ✅ Answer 4 — B
Epic → Feature → User Story → Task.
Don’t go deeper than 4 levels — and don’t promote a Task to a User Story just to “make it visible.”
Notes: User Stories have user-visible value; Tasks don’t. That’s the line to coach when someone wants a 5th level.

## Slide 12: ❓ Question 5 — True / False
A user story estimated at more than 13 story points should be split before it enters a sprint.
Notes: Let them vote. The number 13 is the top of the standard Fibonacci sequence used here for a reason.

## Slide 13: ✅ Answer 5 — True
Stories over 13 points are too vague to estimate. Split them.
Story points are a learning and calibration tool — even imperfect estimates beat no estimates.
Notes: Estimate with planning poker: reveal silently, then discuss — don’t average. The conversation is the value.

## Slide 14: ❓ Question 6
Which of the 5 essential queries is high-leverage because it catches forgotten work?
Open in current sprint
Blocked
Stale (no movement > N days)
Done in this sprint
Notes: All 5 are useful, but the “stale” query is the one that surfaces work everyone forgot — pure TPM leverage.

## Slide 15: ✅ Answer 6 — C
Stale (no movement > N days).
It catches the work that quietly rots in the backlog. Save all 5 queries in a shared folder — they become the team’s heartbeat.
Notes: The other four run on their own cadence (standup, daily, sprint review, monthly). Stale is the one rookies never build.

## Slide 16: ❓ Question 7
In the output / outcome / leading-indicator “triple,” the leading indicator is:
The feature that shipped
The final business result measured at 30–90 days
The early signal you can watch before the outcome lands
The number of stories completed this sprint
Notes: B is the trap — that’s the outcome (lagging). The whole point of the leading indicator is that it fires early.

## Slide 17: ✅ Answer 7 — C
The early signal you can watch before the outcome lands.
e.g., first-attempt completion ≥ 80% by week 2. Without it, you wait 30 days to learn the outcome failed.
Notes: Force “measurable within 7 days.” A leading indicator you can’t read for a month isn’t leading anything.

## Slide 18: ❓ Question 8 — True / False
“If a metric has no cadence, it has no audience.”
Notes: Let them vote. This one-liner is the spine of the tracking-cadence table (daily / sprint / monthly / quarterly).

## Slide 19: ✅ Answer 8 — True
Every metric needs a cadence tied to a real audience.
Daily → engineers. Sprint → triad + eng lead. Monthly → TPM + PM director. Quarterly → leadership. No cadence = nobody owns looking.
Notes: Anchor cadences to real calendar dates, not “monthly-ish.” And every review needs a “decisions” section or it’s just a status meeting.

## Slide 20: ❓ Question 9
Flow efficiency is calculated as:
Lead time / process time × 100%
Process time / lead time × 100%
WIP / throughput
Throughput / cycle time
Notes: C is Little’s Law (cycle time = WIP / throughput) — a strong distractor. Watch who inverts the fraction in A.

## Slide 21: ✅ Answer 9 — B
Process time / lead time × 100%.
Hands-on time divided by total time including waiting. Single-digit percentages are typical — that’s the startling number that motivates the whole VSM.
Notes: C is Little’s Law for cycle time, not flow efficiency. Keep the two straight — both live in the VSM vocabulary table.

## Slide 22: ❓ Question 10 — True / False
Lean’s foundational claim is that most of the time work spends in a system is spent being actively worked on, not waiting.
Notes: Let them vote. This inverts the real claim — the word “actively worked on” is the tell.

## Slide 23: ❌ Answer 10 — False
The opposite: most time is waiting, not being worked on.
A story with 2 hours of coding may sit 3 weeks. Optimize the waiting and you save weeks; optimize coding time and you save minutes.
Notes: This is the entry point to VSM — don’t soften it. The queues, not the work, hold the time.

## Slide 24: ❓ Question 11
Per the Theory of Constraints (Goldratt), a system’s throughput is limited by:
The sum of all the slow steps
Exactly one bottleneck at a time
The team’s average velocity
The number of code reviewers
Notes: “We’re working on 5 improvements at once” is the anti-pattern this question targets. One constraint governs the system.

## Slide 25: ✅ Answer 11 — B
Exactly one bottleneck at a time.
Optimize anything else and you just pile inventory in front of the constraint. Find it, move it, then find the next one.
Notes: Speeding up coding when code review is the constraint just makes more code wait. Attack the constraint, not the comfortable step.

## Slide 26: ❓ Question 12
What separates a real bottleneck-removal experiment from a wish?
A named owner plus a team-wide announcement
A hypothesis with a measurable success criterion (baseline → target → window)
Broad agreement that the change “feels better”
A longer sprint to give it room
Notes: C is the trap that kills most improvement efforts. Ownership and dates matter, but measurability is what makes it an experiment.

## Slide 27: ✅ Answer 12 — B
A hypothesis with a measurable success criterion (baseline → target → window).
“We’ll see if it feels better” is not an experiment. Vibes don’t decide — the number does.
Notes: Every experiment also needs a decision rule: met → adopt/scale; not met → abandon/iterate/escalate. Design the decision before you run it.

## Slide 28: 🎉 That’s Week 7

## Slide 29
Score yourself — but the real check is whether you can use these on your next sprint.
Notes: Close by asking each triad which single question they got wrong and why. The misses are where Week 8 capstone coaching starts.